COMP70066 — Software Engineering Principles and Practices

# Product Backlog

Ruchi — Restaurant Review Portal (Scenario 3: Colombo, Kandy, Galle)

Backend and Frontend User Stories & Tasks — Stage 3 companion to the Functional Design (UML), Data Flow Diagrams, Design System and Proposed DB Design documents

# 1. Purpose and Scope

This document is the product backlog for the restaurant review portal prototype (Appendix E, Scenario 3). It translates the functional requirements, class model, data flows and design system already produced by the group into a concrete set of user stories, each broken into the backend and frontend tasks needed to implement it. It is intended to be copied directly into the group's issue tracker (GitHub Projects on the https://github.com/Apiit-SE-Principles-AND-Practices/DSR2P-BE repository) to drive Stage 4 (Implementation & Completion).

Revision v2: this version is refined against 9.1 Functional and Non-Functional Requirements.docx. Every story now cites the relevant FR-xx/NFR-xx and BB0x/US-7x test IDs from that document alongside the existing design-document references, four stories were added to cover capabilities the FR/NFR document makes explicit that the earlier design set didn't (attaching a photo to a review, liking a review, sorting reviews, and login-required gating for those actions), a schema-extension task was added to Epic 1 for the two new data elements this introduces (review photos, review likes), and a new Epic 11 was added for the Legal, Ethical, Societal and Environmental considerations in that document's Section 4. A traceability table against every FR/NFR ID is provided in Section 6.

Naming note: the Design System document names the product "Ruchi"; 9.1 Functional and Non-Functional Requirements.docx names it "Dine Score". This backlog uses neither name in story text so it reads correctly either way — the group should agree on a single product name before Stage 4.

# 2. Actors

Guest — anyone browsing the portal without an account. Can search, filter, browse categories, view a restaurant's page and menu, and read approved reviews (FR-02–FR-06), but is blocked — on the server, not just in the UI — from rating, reviewing, liking or replying (FR-07).

Registered Customer — a Guest who has created an account. Can do everything a Guest can, plus rate, review (optionally with a photo), like, reply, and manage their own profile and content (FR-08–FR-13).

Administrator — moderates pending reviews and replies and manages the restaurant/menu catalogue through a separate back-end, without needing a developer (FR-14–FR-19, NFR-09).

# 3. Backlog Conventions

Prefix: Every story and task title is prefixed [DSR2P], matching the https://github.com/Apiit-SE-Principles-AND-Practices/DSR2P-BE repository used to track and implement this backlog.

Story IDs: [DSR2P]-N (e.g. [DSR2P]-17), numbered sequentially across the whole backlog, grouped into eleven epics.

Task IDs: [DSR2P]-N-BE# for a backend task and [DSR2P]-N-FE# for a frontend task under story N (e.g. [DSR2P]-17-BE1, [DSR2P]-17-FE2). A story with only backend or only frontend work is marked accordingly rather than padded with an empty task list.

Story format: "As a <role>, I want <capability> so that <benefit>", followed by Acceptance Criteria — the same format used for the Use Case Diagram actors (Customer, Admin) in the Functional Design (UML) document.

Traceability: each story's Reference line cites the design element it realises (class/operation, DFD process, schema table/column, or design-system component) and, where 9.1 Functional and Non-Functional Requirements.docx specifies it, the matching FR-xx/NFR-xx requirement ID and BB0x/US-7x test-plan ID. Section 6 collects this into a single FR/NFR-to-story matrix.

# 4. Epic Overview

| Epic | Story IDs | Summary |
| --- | --- | --- |
| EPIC 1 — Platform Foundations & Infrastructure | [DSR2P]-1 – [DSR2P]-3 | Sets up the database, the backend API project and the frontend application shell that every other epic builds on. Grounded in the Proposed DB Design document, schema.sql, the Ruchi Design System, and the schema extensions the FR/NFR document introduces (review photos, likes, moderation reasons). |
| EPIC 2 — Authentication & Account Management | [DSR2P]-4 – [DSR2P]-7 | Registration, login, profile/language management and the login-required gating that FR-07/NFR-08 make explicit for the User table covering Customer and Admin roles. |
| EPIC 3 — Browse & Search | [DSR2P]-8 – [DSR2P]-13 | Category browsing, city scoping, keyword search and the FilterBar/RestaurantCard results experience — all available to a Guest without an account (FR-02–FR-06). |
| EPIC 4 — Restaurant Detail & Menu | [DSR2P]-14 – [DSR2P]-16 | The Restaurant Detail screen: menu (grouped by category, per FR-05), and the approved reviews/likes/comments/responses thread, sortable per FR-06 — all readable by a Guest. |
| EPIC 5 — Reviews, Likes, Comments & Responses | [DSR2P]-17 – [DSR2P]-22 | The submission and moderation-gated publication lifecycle for reviews (with optional photo), likes, replies (comments) and restaurant responses — all login-required per FR-07/NFR-08. |
| EPIC 6 — Ratings & Price Band Calculation | [DSR2P]-23 – [DSR2P]-25 | Derived values calculated at query time from Approved reviews and menu prices — never stored, per the class diagram and Level 2 DFD Process 2.3. Rating inputs are boundary-validated per NFR-04 (see Epic 5, [DSR2P]-17). |
| EPIC 7 — Multi-language Support (EN / SI / TA) | [DSR2P]-26 – [DSR2P]-28 | English, Sinhala and Tamil across content entry, storage and rendering, per Appendix E and the Design System's content fundamentals. |
| EPIC 8 — Admin: Restaurant & Menu Management | [DSR2P]-29 – [DSR2P]-31 | The back-office side of "a separate back-end access to the data" (Appendix E) — restaurant and menu CRUD an Admin performs without a developer, per FR-16–FR-18 and NFR-09. |
| EPIC 9 — Admin: Moderation & Dashboard | [DSR2P]-32 – [DSR2P]-35 | Enforces "a review must only ever be visible to the public after a moderator has approved it" (NFR-07) for both reviews and replies, and gives Admins a glanceable overview. |
| EPIC 10 — Cross-Cutting Non-Functional Work | [DSR2P]-36 – [DSR2P]-43 | Validation parity, performance, resilience, usability, responsiveness, accessibility, API documentation and automated testing — mapped directly to NFR-01 through NFR-11. |
| EPIC 11 — Legal, Ethical, Societal & Environmental Compliance | [DSR2P]-44 – [DSR2P]-47 | Concrete backlog items arising from Section 4 of the FR/NFR document. Some considerations in that section are team-level decisions rather than dev tasks and are noted, not turned into stories: choosing a hosting provider with a renewable-energy commitment (Environmental 4.4); acknowledging that customers without internet access or comfort with apps are excluded from this prototype by nature of the medium (Societal 4.3); and the point that accurate moderation protects small restaurants from being unfairly harmed by a single review, which is realised by the moderation stories in Epic 9 rather than a separate story here. Accessibility work (Legal 4.1) lives in Epic 10 ([DSR2P]-41); image-rights consent and compression for review photos (Legal 4.1, Environmental 4.4) live in Epic 5 ([DSR2P]-21). |

# 5. Backlog — Stories and Tasks by Epic

## EPIC 1 — Platform Foundations & Infrastructure

Sets up the database, the backend API project and the frontend application shell that every other epic builds on. Grounded in the Proposed DB Design document, schema.sql, the Ruchi Design System, and the schema extensions the FR/NFR document introduces (review photos, likes, moderation reasons).

### [DSR2P]-1  Provision the database schema

As a Development Team, I want the PostgreSQL database created from the agreed schema, extended for the capabilities the FR/NFR document adds so that every backend feature has a consistent, constraint-enforced data model to build against.

Acceptance Criteria

- schema.sql runs cleanly against a fresh PostgreSQL 14+ database with UTF8 encoding

- All four ENUM types and all seven original tables are created with their documented keys, checks and indexes

- The schema is extended with: a photo/attachment reference on reviews (FR-11), a review_likes table (implied by FR-07's "like" action), and a reason column on reviews/comments for moderator rejections (Ethical consideration 4.2)

Backend Tasks

[DSR2P]-1-BE1  Version-control schema.sql and wire it into a migration tool rather than running it by hand

[DSR2P]-1-BE2  Add migration: reviews.photo_url (nullable) or a review_images table if multiple photos are needed

[DSR2P]-1-BE3  Add migration: review_likes(review_id, user_id, created_at) with a composite UNIQUE(review_id, user_id) so a customer can like a review at most once

[DSR2P]-1-BE4  Add migration: reviews.rejection_reason / comments.rejection_reason (nullable text)

[DSR2P]-1-BE5  Seed script with sample restaurants, menu items and one Admin/Customer account for local development

No frontend tasks — this story is backend/infrastructure only.

Reference: Proposed DB Design §2; schema.sql; FR-11, FR-07, Ethical 4.2 (9.1 FR/NFR doc)

### [DSR2P]-2  Backend API project scaffold

As a Development Team, I want a backend API project scaffold with environment config, routing and error handling so that feature endpoints can be added consistently from day one.

Acceptance Criteria

- Project boots locally and connects to the configured PostgreSQL instance via a .env file (never committed)

- A central error-handling middleware returns consistent, non-silent JSON error shapes (supports NFR-11)

- Health-check endpoint (GET /health) returns 200 once DB connectivity is confirmed

Backend Tasks

[DSR2P]-2-BE1  Initialise the API project with the data-access layer stubbed out for all tables

[DSR2P]-2-BE2  Add request logging and centralised error-handling middleware

[DSR2P]-2-BE3  Add auth middleware skeleton distinguishing three states: anonymous (Guest), authenticated (Customer), Admin

[DSR2P]-2-BE4  Document local setup in the DSR2P-BE README

No frontend tasks — this story is backend/infrastructure only.

Reference: Proposed DB Design §1; NFR-11

### [DSR2P]-3  Frontend app scaffold & design tokens

As a Development Team, I want a frontend application scaffold implementing the Ruchi design tokens so that every screen is built on the same colours, type scale, spacing and radius from day one instead of drifting per-page.

Acceptance Criteria

- Colour, typography, spacing, radius and shadow tokens from the Design System are available as reusable theme variables

- The sans font stack (Google Sans/Roboto → Noto Sans Sinhala → Noto Sans Tamil → fallback) is wired in and verified with sample SI/TA strings

- Base layout shell renders TopNav above 640px and BottomTabBar below 640px, never both at once

- Text/background colour pairs used in the theme meet WCAG-AA contrast, in line with the Equality Act 2010 driver in Legal 4.1

Frontend Tasks

[DSR2P]-3-FE1  Initialise the frontend project (web, mobile-first at 375px base width, breakpoints at 640px/1024px)

[DSR2P]-3-FE2  Implement the design-token theme file

[DSR2P]-3-FE3  Build the Foundations components: Button, FormField (input/search/textarea + label + hint)

[DSR2P]-3-FE4  Build the navigation shell: TopNav (city selector, search, language switcher) and BottomTabBar

No backend tasks — this story is frontend/infrastructure only.

Reference: Design-System.docx; Legal 4.1 — Accessibility law (9.1 FR/NFR doc)

## EPIC 2 — Authentication & Account Management

Registration, login, profile/language management and the login-required gating that FR-07/NFR-08 make explicit for the User table covering Customer and Admin roles.

### [DSR2P]-4  Customer registration

As a Guest, I want to register an account with my name, email, password and preferred language so that I can rate, review, like and reply once I have an account.

Acceptance Criteria

- Registration rejects a blank email, an invalid email format, and an email already registered, before anything is saved (FR-01, NFR-05, BB01)

- Registration rejects a blank password and a password that doesn't meet the password rules, before anything is saved (NFR-05)

- Password is stored only as a salted hash (e.g. bcrypt/argon2), never in plaintext, and is never returned by any endpoint (NFR-06)

- New accounts default role_id to Customer and language to the value chosen at signup

Backend Tasks

[DSR2P]-4-BE1  POST /auth/register — validate all fields server-side before insert, hash password, insert into users with role_id = Customer

[DSR2P]-4-BE2  Return a clear 409 on duplicate-email conflict and a 400 with field-level errors on validation failure

Frontend Tasks

[DSR2P]-4-FE1  Registration screen (name, email, password) plus LanguageSwitcher

[DSR2P]-4-FE2  Inline validation matching every server rule (blank/invalid email, duplicate email, blank/weak password) so errors surface before submit

Reference: Functional Design (UML) — User.register(); FR-01, NFR-05, NFR-06, BB01–BB02

### [DSR2P]-5  Login (Customer & Admin)

As a Guest, I want to log in with my email and password so that I can access my account and, if I am an Admin, the back-office screens.

Acceptance Criteria

- Correct credentials issue a session/token; incorrect credentials return a generic auth error (no user-enumeration)

- The returned session identifies role (Customer/Admin) so the client can route correctly

Backend Tasks

[DSR2P]-5-BE1  POST /auth/login — validateCredentials(), issue session/JWT

Frontend Tasks

[DSR2P]-5-FE1  Login screen (FormField email/password)

[DSR2P]-5-FE2  Route the user to Customer Home or Admin Dashboard based on role after login

Reference: Functional Design (UML) — User.login(); FR-08, BB03–BB04

### [DSR2P]-6  Update profile & language

As a Customer or Admin, I want to update my name and preferred language so that the interface and my content reflect the language I actually use.

Acceptance Criteria

- All three languages (EN/SI/TA) are selectable and persist across sessions

Backend Tasks

[DSR2P]-6-BE1  PATCH /users/me — updateProfile(name, language)

Frontend Tasks

[DSR2P]-6-FE1  Account settings screen reusing LanguageSwitcher

Reference: Functional Design (UML) — User.updateProfile()

### [DSR2P]-7  Login-required & Admin-only action gating

As a Development Team, I want every action that requires an account — and every Admin-only action — checked on the server on every attempt so that a Guest or a Customer session can never reach a restricted action just because the button happened to be visible or a URL was guessed.

Acceptance Criteria

- A Guest attempting to rate, review, like or reply is blocked server-side, not just by hiding the button on the client (FR-07, NFR-08)

- Every Admin-only endpoint returns 403 for a non-Admin session (restaurant/menu management, moderation, responses)

- Admin-only and login-only screens/actions are hidden in the UI as a convenience, but the server check is what actually enforces the rule

Backend Tasks

[DSR2P]-7-BE1  requireAuth() middleware applied to rate/review/like/reply endpoints

[DSR2P]-7-BE2  requireAdmin() middleware applied to all Manage Restaurants / Manage Menu Items / Moderation / Respond-to-Review routes

Frontend Tasks

[DSR2P]-7-FE1  Client-side route/action guards hiding restricted actions and nav entries appropriately per role

[DSR2P]-7-FE2  A "log in to continue" prompt shown to a Guest who attempts a login-required action, rather than a disabled control with no explanation

Reference: FR-07, NFR-08, BB16

## EPIC 3 — Browse & Search

Category browsing, city scoping, keyword search and the FilterBar/RestaurantCard results experience — all available to a Guest without an account (FR-02–FR-06).

### [DSR2P]-8  Browse categories on Home

As a Guest, I want to browse restaurant categories from the Home screen so that I can quickly get to the kind of food I feel like eating.

Acceptance Criteria

- Category tiles are laid out in a grid: 3 columns under 640px, 6 columns at 640px+

- Tapping a category opens Search & Filter Results pre-filtered to it

Backend Tasks

[DSR2P]-8-BE1  GET /categories — distinct category values currently in use, for tile generation

Frontend Tasks

[DSR2P]-8-FE1  Home screen CategoryTile grid (ds-tilegrid)

Reference: Design-System.docx — CategoryTile; Appendix E category list

### [DSR2P]-9  City selector

As a Guest, I want to scope every search to one city (Colombo, Kandy or Galle) so that I only see restaurants I can actually visit.

Acceptance Criteria

- City selector is present left of search on every width

- All search/browse/filter requests are scoped by the selected city

Backend Tasks

[DSR2P]-9-BE1  Ensure GET /restaurants accepts and requires a city query parameter, backed by idx_restaurants_city

Frontend Tasks

[DSR2P]-9-FE1  .ds-topnav-city selector opening the Colombo/Kandy/Galle picker

Reference: Proposed DB Design — restaurants.city

### [DSR2P]-10  Keyword search

As a Guest, I want to search restaurants by name and see matching results so that I can find a specific place quickly.

Acceptance Criteria

- Search matches against restaurant name (FR-02, BB05)

- Under normal load, search results return quickly enough to feel instant — target under 2 seconds (NFR-01)

- Empty results state is shown clearly rather than a blank list

Backend Tasks

[DSR2P]-10-BE1  GET /search?q=&city= — search across restaurants.name

[DSR2P]-10-BE2  Index/optimise the query so p95 latency stays under the 2-second target; add a lightweight load test

Frontend Tasks

[DSR2P]-10-FE1  Global search input (ds-input-search) in TopNav with leading search icon

[DSR2P]-10-FE2  Loading-state affordance (skeleton) so the wait feels responsive while results load

Reference: FR-02, NFR-01, BB05

### [DSR2P]-11  Filter by category/dietary/spice/price

As a Guest, I want to filter results by cuisine type — and, as the group's own elaboration of Appendix E, by dietary attributes, spice level and price band so that I only see restaurants and dishes that fit what I can/want to eat and afford.

Acceptance Criteria

- Cuisine-type filtering works as specified in FR-03 (BB06)

- Filters combine (e.g. vegetarian AND halal) using idx_menuitems_diet

- Price band filter derives its ranges from menu_items.price_lkr at query time — no stored band column

Backend Tasks

[DSR2P]-11-BE1  GET /restaurants/search — accept category, isVegetarian, isVegan, isHalal, spiceLevel, priceBand params

[DSR2P]-11-BE2  Implement calculatePriceBand()-equivalent range logic in the query layer

Frontend Tasks

[DSR2P]-11-FE1  FilterBar (ds-filterbar) — horizontal scroll under 640px, wraps at 640px+

Reference: FR-03, BB06; Appendix E dietary/price filter requirements

### [DSR2P]-12  Sort search results

As a Guest, I want to sort search results so that I can see the highest-rated or cheapest options first.

Acceptance Criteria

- Sort options include rating (desc) and price band; the selected sort is reflected in the FilterBar

Backend Tasks

[DSR2P]-12-BE1  Extend GET /restaurants/search with a sort parameter (rating | price)

Frontend Tasks

[DSR2P]-12-FE1  Sort control integrated into FilterBar

Reference: Design-System.docx — FilterBar (sort order)

### [DSR2P]-13  Restaurant result cards

As a Guest, I want to see each result as a card with its rating and price band so that I can compare restaurants at a glance before opening one.

Acceptance Criteria

- Rating always shows the numeral beside the stars, never stars alone

- Opening a card leads to the restaurant's page (FR-04, BB07)

Backend Tasks

[DSR2P]-13-BE1  Ensure the search response includes computed averageRating and priceBand per restaurant

Frontend Tasks

[DSR2P]-13-FE1  RestaurantCard — stacked media above body under 640px, 160px media rail beside body at 640px+

Reference: FR-04, BB07; Design-System.docx — RestaurantCard

## EPIC 4 — Restaurant Detail & Menu

The Restaurant Detail screen: menu (grouped by category, per FR-05), and the approved reviews/likes/comments/responses thread, sortable per FR-06 — all readable by a Guest.

### [DSR2P]-14  Restaurant Detail page & rating breakdown

As a Guest, I want to open a restaurant and see its details and rating breakdown so that I can decide whether to eat there.

Acceptance Criteria

- The three rating dimensions (food quality, service, misc) are shown as separate bars with numerals

- Only Approved reviews contribute to any displayed rating (FR-04, BB07)

Backend Tasks

[DSR2P]-14-BE1  GET /restaurants/:id — details plus per-dimension average from Approved reviews only

Frontend Tasks

[DSR2P]-14-FE1  Restaurant Detail header and ds-ratingbars breakdown

Reference: FR-04, BB07; Functional Design (UML) — getApprovedReviews()

### [DSR2P]-15  Menu listing with dietary & spice tags

As a Guest, I want to see the full menu, grouped by category, with dietary flags, spice level and price pulled from the database so that I can pick a dish that fits my diet and budget.

Acceptance Criteria

- Menu items are grouped under their category with an overline header, matching FR-05's "including categories" (BB08)

- Name and price stay on the same line at every width

- A price change made by an Admin is reflected here immediately — no cached/stale price is ever shown (FR-17)

Backend Tasks

[DSR2P]-15-BE1  GET /restaurants/:id/menu — menu_items with category, is_vegetarian/is_vegan/is_halal/spice_level/price_lkr

Frontend Tasks

[DSR2P]-15-FE1  MenuItemRow with ds-tag (dietary) and ds-tag-spice, grouped by category with overline headers

Reference: FR-05, FR-17, BB08; Proposed DB Design — menu_items

### [DSR2P]-16  Approved reviews, likes, comments & response on Detail

As a Guest, I want to read approved reviews (with any photo and like count), sort them, and see their comments and any restaurant response so that I can trust the feedback I'm reading, in the order that's most useful to me.

Acceptance Criteria

- Pending and Rejected reviews/comments never reach this screen (FR-04)

- Reviews can be sorted, e.g. most recent first (FR-06, US-76–79)

- A review photo, if present, renders with descriptive alt text; a like count is shown next to the rating

- A response is nested directly beneath the review it answers, at most one per review

Backend Tasks

[DSR2P]-16-BE1  GET /restaurants/:id/reviews?status=Approved&sort= — include nested approved comments, like counts and the single response, if any

Frontend Tasks

[DSR2P]-16-FE1  ReviewCard (avatar, badge, RatingStars, body, photo with alt text, like count) with nested response/comments

[DSR2P]-16-FE2  Sort control above the review list

Reference: FR-06, FR-04, US-76–79; Design-System.docx — ReviewCard

## EPIC 5 — Reviews, Likes, Comments & Responses

The submission and moderation-gated publication lifecycle for reviews (with optional photo), likes, replies (comments) and restaurant responses — all login-required per FR-07/NFR-08.

### [DSR2P]-17  Submit a review

As a Registered Customer, I want to write a review with food-quality, service and miscellaneous ratings, in my language so that I can share my experience for other customers to read once it's approved.

Acceptance Criteria

- Only a logged-in Customer can reach this action; a Guest is prompted to log in (FR-07, NFR-08)

- Submit is disabled until all three ratings and the review text are filled

- Each rating is rejected unless it is a whole number from 1 to 5 — 0 and 6 are the clearest boundary cases to reject (NFR-04)

- The review always lands with status = Pending — no success state implies it is already visible (FR-10, BB10)

- If submission fails, the typed review and chosen ratings are preserved in the form and a clear, actionable error is shown — never a blank page or silent failure (NFR-11)

Backend Tasks

[DSR2P]-17-BE1  POST /reviews — submit() inserting status = Pending, CHECK 1–5 enforced (integer, boundary-tested at 0 and 6) on all three ratings

[DSR2P]-17-BE2  Return structured, non-silent error responses on any failure path

Frontend Tasks

[DSR2P]-17-FE1  ReviewForm (modal on desktop, full-screen sheet on mobile) with three ds-starpicker rows

[DSR2P]-17-FE2  Client-side rating validation mirroring the 1–5 whole-number rule

[DSR2P]-17-FE3  Local draft preservation so a failed submit never loses the customer's typed review

Reference: FR-10, FR-07, NFR-04, NFR-08, NFR-11, BB10; Functional Design (UML) — Review.submit()

### [DSR2P]-18  View my reviews & replies

As a Registered Customer, I want to see all my own reviews and replies with their current status, and the reason if one was rejected so that I know what's published, still pending, or was rejected, and why.

Acceptance Criteria

- This is the one place a Customer sees all three statuses for their own content

- A Rejected row always shows the moderator's reason beneath the excerpt (Ethical 4.2 — a rejected user should be told why)

Backend Tasks

[DSR2P]-18-BE1  GET /users/me/reviews and /users/me/comments — all statuses plus rejection_reason, own content only

Frontend Tasks

[DSR2P]-18-FE1  AccountReviewRow list — restaurant name + right-aligned status badge, rejection reason shown when status = Rejected

Reference: Design-System.docx — AccountReviewRow; Ethical 4.2 (9.1 FR/NFR doc)

### [DSR2P]-19  Reply to a review

As a Registered Customer, I want to reply to another customer's review so that I can ask a follow-up question or add my own take.

Acceptance Criteria

- A reply is created with status = Pending and is not shown publicly until approved (FR-13, BB13)

- Only a logged-in Customer can reply; a Guest is prompted to log in (FR-07)

Backend Tasks

[DSR2P]-19-BE1  POST /reviews/:id/comments — addComment(text, userId), status = Pending

Frontend Tasks

[DSR2P]-19-FE1  Reply composer beneath a ReviewCard, reusing ds-textarea

Reference: FR-13, FR-07, BB13; note: the domain model's Comment entity (Proposed DB Design) implements this Reply capability

### [DSR2P]-20  Restaurant response to a review

As a Administrator, I want to post one official response to a review on the restaurant's behalf so that the restaurant can address feedback publicly.

Acceptance Criteria

- At most one response per review is enforced by the database (responses.review_id UNIQUE) (FR-19, BB20)

- A second attempt to respond to the same review is rejected with a clear error, not a silent overwrite

Backend Tasks

[DSR2P]-20-BE1  POST /reviews/:id/response — addResponse(text), Admin-only, surfaces the UNIQUE-constraint conflict as 409

Frontend Tasks

[DSR2P]-20-FE1  Response composer inside the Moderation/Restaurant-management view

Reference: FR-19, BB20; Proposed DB Design — responses.review_id UNIQUE

### [DSR2P]-21  Attach a photo to a review

As a Registered Customer, I want to attach a photo to my review so that I can show, not just tell, what the food or restaurant was like.

Acceptance Criteria

- Only a logged-in Customer can attach a photo, as part of submitting or editing their own review (FR-11, BB11)

- Before the upload completes, the customer confirms the photo is their own or that they have permission to share it (Legal 4.1 — image rights)

- The photo is compressed/resized as part of the upload — never stored at full camera resolution (Environmental 4.4)

- File type and size are validated before upload begins

Backend Tasks

[DSR2P]-21-BE1  Extend the review-submission endpoint to accept an image upload; store the file reference using the review_images/photo_url schema extension from EPIC 1

[DSR2P]-21-BE2  Server-side resize/compression pipeline applied on upload

Frontend Tasks

[DSR2P]-21-FE1  Photo picker inside ReviewForm with a client-side preview and pre-upload downscaling

[DSR2P]-21-FE2  Mandatory "This is my photo, or I have permission to share it" checkbox before the upload can proceed

Reference: FR-11, BB11; Legal 4.1 (image rights); Environmental 4.4 (9.1 FR/NFR doc)

### [DSR2P]-22  Like a review

As a Registered Customer, I want to like a review so that I can show my agreement without writing a full reply.

Acceptance Criteria

- Only a logged-in Customer can like a review; a Guest is prompted to log in (FR-07)

- A customer can like a review at most once, and can unlike it

- The like count is visible on the review wherever it's shown

Backend Tasks

[DSR2P]-22-BE1  POST /reviews/:id/like and DELETE /reviews/:id/like — guarded by requireAuth, backed by the review_likes UNIQUE(review_id, user_id) constraint from EPIC 1

Frontend Tasks

[DSR2P]-22-FE1  Like button with count on ReviewCard, optimistic toggle, "log in to like" prompt for guests

Reference: FR-07 (9.1 FR/NFR doc — "rating, like or reply")

## EPIC 6 — Ratings & Price Band Calculation

Derived values calculated at query time from Approved reviews and menu prices — never stored, per the class diagram and Level 2 DFD Process 2.3. Rating inputs are boundary-validated per NFR-04 (see Epic 5, [DSR2P]-17).

### [DSR2P]-23  Restaurant average rating calculation

As a Guest, I want a restaurant's overall rating to reflect only approved reviews, calculated fresh each time so that the rating I see is always current and never stale or manipulable via a cached column.

Acceptance Criteria

- No rating column exists on restaurants; the value is computed via AVG() over Approved reviews at request time

Backend Tasks

[DSR2P]-23-BE1  Implement calculateAverageRating() as a query-time aggregation (per restaurant and, separately, per menu item)

No frontend tasks — this story is backend/infrastructure only.

Reference: Functional Design (UML) — Restaurant.calculateAverageRating()

### [DSR2P]-24  Menu item average rating calculation

As a Guest, I want a menu item's own rating, distinct from the restaurant's overall rating so that I can judge a specific dish rather than the whole restaurant.

Acceptance Criteria

- Only reviews linked via reviews.item_id to that dish contribute to its rating

Backend Tasks

[DSR2P]-24-BE1  Implement MenuItem.calculateAverageRating() scoped by item_id

No frontend tasks — this story is backend/infrastructure only.

Reference: Functional Design (UML) — MenuItem.calculateAverageRating()

### [DSR2P]-25  Price band calculation

As a Guest, I want restaurants to be filterable by a price band derived from their menu so that I can filter by what I'm willing to spend without the system storing a value that could drift out of sync.

Acceptance Criteria

- Price band is derived from menu_items.price_lkr at query time, backed by idx_menuitems_price

Backend Tasks

[DSR2P]-25-BE1  Implement calculatePriceBand() range logic and expose it via the search endpoint

No frontend tasks — this story is backend/infrastructure only.

Reference: Functional Design (UML) — Restaurant.calculatePriceBand()

## EPIC 7 — Multi-language Support (EN / SI / TA)

English, Sinhala and Tamil across content entry, storage and rendering, per Appendix E and the Design System's content fundamentals.

### [DSR2P]-26  Language switcher

As a Customer, I want to switch the interface language between English, Sinhala and Tamil so that I can use the portal in the language I'm most comfortable with.

Acceptance Criteria

- All three options are always shown together

- The selected option is marked aria-current="true"

Frontend Tasks

[DSR2P]-26-FE1  LanguageSwitcher in TopNav and on Registration, each label rendered in its own script

No backend tasks — this story is frontend/infrastructure only.

Reference: Design-System.docx — LanguageSwitcher

### [DSR2P]-27  Multi-script content entry (EN/SI/TA)

As a Customer, I want to enter menu item names and review text in Sinhala or Tamil as well as English so that I can write naturally and read content from other Sinhala/Tamil-speaking customers.

Acceptance Criteria

- Database encoding is UTF8; content is stored exactly as entered, tagged with its language_enum value

Backend Tasks

[DSR2P]-27-BE1  Confirm UTF8 round-trips correctly for all free-text fields

Frontend Tasks

[DSR2P]-27-FE1  Text inputs and ds-textarea accept and correctly render Sinhala/Tamil script

Reference: Proposed DB Design §1, §6 — UTF8 encoding

### [DSR2P]-28  Font fallback for Sinhala/Tamil

As a Customer, I want Sinhala and Tamil text to always render in a proper font, never a tofu box so that content is actually readable regardless of the device's installed fonts.

Acceptance Criteria

- The sans font stack falls back through Google Sans/Roboto → Noto Sans Sinhala → Noto Sans Tamil → generic sans-serif

Frontend Tasks

[DSR2P]-28-FE1  Wire the required font stack into the base stylesheet and verify with sample SI/TA strings at every breakpoint

No backend tasks — this story is frontend/infrastructure only.

Reference: Design-System.docx — Visual foundations

## EPIC 8 — Admin: Restaurant & Menu Management

The back-office side of "a separate back-end access to the data" (Appendix E) — restaurant and menu CRUD an Admin performs without a developer, per FR-16–FR-18 and NFR-09.

### [DSR2P]-29  Manage restaurants (CRUD)

As a Administrator, I want to add a brand-new restaurant along with its starting menu, and edit or remove existing restaurants so that the portal's catalogue stays accurate as real restaurants come and go.

Acceptance Criteria

- Creating a restaurant lets the Admin add its initial menu items in the same flow (FR-16, BB17)

- Removing a restaurant cascades to its menu items, reviews, comments and responses (ON DELETE CASCADE)

Backend Tasks

[DSR2P]-29-BE1  POST/PUT/DELETE /admin/restaurants — updateDetails(), plus an initial menu-items payload on create

Frontend Tasks

[DSR2P]-29-FE1  Manage Restaurants — AdminTable (desktop) / ds-rowcard (mobile), with a "starting menu" step on the create flow

Reference: FR-16, BB17; Functional Design (UML) — Restaurant.updateDetails()

### [DSR2P]-30  Manage menu items (CRUD)

As a Administrator, I want to add, edit and remove menu items including price and dietary/spice attributes so that prices and dish details stay current and correctly filterable for customers.

Acceptance Criteria

- Price updates are rejected below 0 (menu_items.price_lkr CHECK >= 0)

- A price change is reflected immediately everywhere it's shown to customers, since price is never cached (FR-17, BB18)

Backend Tasks

[DSR2P]-30-BE1  POST/PUT/DELETE /admin/restaurants/:id/menu-items — addMenuItem(), removeMenuItem(), updatePrice(), updateDietaryInfo()

Frontend Tasks

[DSR2P]-30-FE1  Manage Menu Items — MenuItemRow in its Admin-editable form

Reference: FR-17, BB18; Appendix E — editable costs/prices

### [DSR2P]-31  Manage images & content

As a Administrator, I want to update a restaurant's or menu item's image and written content myself, without a developer changing code so that listings look current and appealing and I'm not blocked on a release.

Acceptance Criteria

- image_url and description/content updates are validated before saving

- No part of this flow requires a code change or developer involvement (FR-18, NFR-09, BB19)

Backend Tasks

[DSR2P]-31-BE1  Include image_url and content fields in the restaurant/menu-item update endpoints

Frontend Tasks

[DSR2P]-31-FE1  Image upload/URL and content fields in the restaurant and menu-item edit forms

Reference: FR-18, NFR-09, BB19

## EPIC 9 — Admin: Moderation & Dashboard

Enforces "a review must only ever be visible to the public after a moderator has approved it" (NFR-07) for both reviews and replies, and gives Admins a glanceable overview.

### [DSR2P]-32  Moderation queue

As a Administrator, I want a single queue of pending reviews and replies so that I can moderate everything awaiting a decision in one place.

Acceptance Criteria

- The queue shows enough to decide without opening the restaurant page: badge, restaurant, submission time, author, content

- The item leaves the queue only after the approve/reject action is confirmed — never removed optimistically first

Backend Tasks

[DSR2P]-32-BE1  GET /admin/moderation/queue — Pending reviews and comments (replies), joined with restaurant/author context

Frontend Tasks

[DSR2P]-32-FE1  ModerationItem card, row layout on mobile / column layout at 640px+

Reference: FR-14, FR-15, BB14–BB15

### [DSR2P]-33  Approve/reject a review

As a Administrator, I want to approve or reject a pending review, and record a reason when I reject one so that only vetted content reaches Customers, and a rejected author knows why.

Acceptance Criteria

- Approving recalculates the restaurant's (and, if linked, the menu item's) average rating (FR-14, BB14)

- Rejecting requires a reason, stored against the review and shown to its author (FR-15, BB15; Ethical 4.2)

- There is no endpoint or code path that sets status = Approved other than this one — public read endpoints only ever return status = Approved rows (NFR-07)

Backend Tasks

[DSR2P]-33-BE1  PATCH /admin/reviews/:id/approve and /reject(reason) — Review.approve()/reject(), reason required on reject

[DSR2P]-33-BE2  Audit that every customer-facing review read filters status = 'Approved' at the query level

Frontend Tasks

[DSR2P]-33-FE1  Approve/Reject actions on ModerationItem; Reject opens a short reason field before it can be confirmed

Reference: FR-14, FR-15, NFR-07, BB14–BB15; Ethical 4.2

### [DSR2P]-34  Approve/reject a comment

As a Administrator, I want to approve or reject a pending reply, and record a reason when I reject one so that only vetted replies appear beneath approved reviews, and the author knows why if not.

Acceptance Criteria

- Comment/reply moderation follows the same status pattern and mandatory rejection-reason rule as reviews

Backend Tasks

[DSR2P]-34-BE1  PATCH /admin/comments/:id/approve and /reject(reason) — Comment.approve()/reject()

Frontend Tasks

[DSR2P]-34-FE1  Reply entries in ModerationItem share the same approve/reject affordances, including the reason field

Reference: FR-13 moderation path; Ethical 4.2

### [DSR2P]-35  Admin dashboard stat tiles

As a Administrator, I want a dashboard showing pending reviews, pending replies, total restaurants and total menu items so that I can see at a glance whether anything needs attention.

Acceptance Criteria

- The two moderation counts are visually flagged as a call to check the queue

- Tiles lay out 2-up under 640px and 4-up at 640px+

Backend Tasks

[DSR2P]-35-BE1  GET /admin/dashboard/stats — counts of pending reviews, pending comments, restaurants, menu items

Frontend Tasks

[DSR2P]-35-FE1  AdminStatTile grid

Reference: Design-System.docx — AdminStatTile

## EPIC 10 — Cross-Cutting Non-Functional Work

Validation parity, performance, resilience, usability, responsiveness, accessibility, API documentation and automated testing — mapped directly to NFR-01 through NFR-11.

### [DSR2P]-36  Validation parity (DB ↔ API ↔ form)

As a Development Team, I want the same validation rules enforced in the database, the API and the form so that a bug in one layer can't let bad data reach the database.

Acceptance Criteria

- A rating outside the whole numbers 1–5 is rejected at all three layers, with 0 and 6 explicitly boundary-tested (NFR-04)

- Registration rejects a blank/invalid/duplicate email and a blank/policy-violating password at all three layers (NFR-05)

Backend Tasks

[DSR2P]-36-BE1  Mirror every schema CHECK constraint and NFR-04/NFR-05 rule as an API-level validation rule with a matching error message

Frontend Tasks

[DSR2P]-36-FE1  Mirror the same rules as inline FormField validation before submit

Reference: NFR-04, NFR-05

### [DSR2P]-37  Meet the search performance target

As a Development Team, I want restaurant search to feel instant so that customers don't abandon a search while waiting.

Acceptance Criteria

- Restaurant search returns results in under 2 seconds under normal load (NFR-01, BB05)

Backend Tasks

[DSR2P]-37-BE1  Optimise the search query path (indexes, pagination, caching where appropriate); add a lightweight load/perf test with a pass/fail threshold at 2s

Frontend Tasks

[DSR2P]-37-FE1  Perceived-performance affordances (skeleton/loading state) while results load

Reference: NFR-01, BB05

### [DSR2P]-38  Resilient error handling on submission

As a Customer, I want to know clearly if something went wrong, and not lose what I typed so that a network hiccup or server error doesn't cost me a rewritten review.

Acceptance Criteria

- If the system is unavailable or a request fails, the user sees a clear message rather than a blank page or a silent failure (NFR-11)

- This is enforced with particular care on review submission, where losing typed content would be worst

Backend Tasks

[DSR2P]-38-BE1  Structured, informative error responses on every mutating endpoint; no unhandled 500s reaching the client as a blank response

Frontend Tasks

[DSR2P]-38-FE1  Preserve in-progress form content (especially ReviewForm) across a failed submit; show a clear, retry-able error state

Reference: NFR-11

### [DSR2P]-39  Meet usability-testing targets

As a Development Team, I want to validate that first-time users can complete core tasks without a tutorial so that we know the interface is actually usable before the demonstration, not just built.

Acceptance Criteria

- First-time users can find a restaurant, check a price and leave a review without being shown a tutorial first (NFR-02)

- At least 90% of usability-test participants can find a restaurant, view its menu, and sort reviews without help (NFR-03)

- At least 85% of usability-test participants can submit a review without help (NFR-03)

Frontend Tasks

[DSR2P]-39-FE1  Run moderated usability sessions against these exact tasks and thresholds ahead of the demonstration; log failures as backlog fixes

No backend tasks — this story is frontend/infrastructure only.

Reference: NFR-02, NFR-03

### [DSR2P]-40  Responsive layout QA

As a Customer or Admin, I want every screen to work correctly at 375px, 640px and 1024px+ on both desktop and mobile browsers so that the portal is usable whether I'm on a phone, tablet or desktop (NFR-10).

Acceptance Criteria

- No layout shows both BottomTabBar and TopNav's inline links at once

- RestaurantCard, MenuItemRow, FilterBar and AdminTable all switch layouts at the documented breakpoints

Frontend Tasks

[DSR2P]-40-FE1  Cross-breakpoint QA pass against every screen listed in the Design System's Layout and responsiveness section

No backend tasks — this story is frontend/infrastructure only.

Reference: NFR-10; Design-System.docx — Layout and responsiveness

### [DSR2P]-41  Accessibility QA

As a Customer or Admin, I want the interface to be usable with keyboard navigation and screen readers, meeting the Equality Act 2010 so that the portal is reasonably accessible regardless of how I interact with it (Legal 4.1).

Acceptance Criteria

- Every interactive element shows the 3px/2px-offset focus-ring on :focus-visible

- Every tappable control has a minimum 44×44px hit area

- No status or rating is conveyed by colour alone; every image, including review photos, has descriptive alt text

Frontend Tasks

[DSR2P]-41-FE1  Accessibility QA pass: focus-ring, tap targets, aria-current, alt text on all images, contrast check

No backend tasks — this story is frontend/infrastructure only.

Reference: Legal 4.1 — Accessibility law (Equality Act 2010); Design-System.docx — Visual foundations

### [DSR2P]-42  API documentation

As a Development Team, I want documented API endpoints so that the frontend team can integrate against a stable, known contract.

Acceptance Criteria

- Every endpoint referenced in Epics 2–9 and 11 appears in the collection with example request/response payloads

Backend Tasks

[DSR2P]-42-BE1  Produce an OpenAPI spec or Postman collection covering all endpoints; publish alongside DSR2P-BE

No frontend tasks — this story is backend/infrastructure only.

Reference: N/A — supports all epics

### [DSR2P]-43  Automated testing

As a Development Team, I want automated tests covering the core backend logic and key frontend components, traceable to the agreed black-box test cases so that regressions are caught before they reach the demonstration, and every FR/NFR has an executable check behind it.

Acceptance Criteria

- Backend: unit tests for rating/price-band calculation and moderation-status transitions; integration tests for auth, review-submission, like and moderation flows, each traceable to a BB0x/US-7x ID

- Frontend: component tests for ReviewForm validation, FilterBar combination logic and the responsive nav swap

Backend Tasks

[DSR2P]-43-BE1  Set up a backend test runner and write unit + integration tests mapped to BB01–BB20

Frontend Tasks

[DSR2P]-43-FE1  Set up a frontend component-test runner and cover ReviewForm, FilterBar, LanguageSwitcher and review sorting (US-76–79)

Reference: BB01–BB20, US-76–79 (9.1 FR/NFR doc §5 Traceability Summary)

## EPIC 11 — Legal, Ethical, Societal & Environmental Compliance

Concrete backlog items arising from Section 4 of the FR/NFR document. Some considerations in that section are team-level decisions rather than dev tasks and are noted, not turned into stories: choosing a hosting provider with a renewable-energy commitment (Environmental 4.4); acknowledging that customers without internet access or comfort with apps are excluded from this prototype by nature of the medium (Societal 4.3); and the point that accurate moderation protects small restaurants from being unfairly harmed by a single review, which is realised by the moderation stories in Epic 9 rather than a separate story here. Accessibility work (Legal 4.1) lives in Epic 10 ([DSR2P]-41); image-rights consent and compression for review photos (Legal 4.1, Environmental 4.4) live in Epic 5 ([DSR2P]-21).

### [DSR2P]-44  Personal data access & erasure (GDPR)

As a Customer, I want to access or delete the personal data the portal holds about me so that I stay in control of my data as required by UK GDPR and the Data Protection Act 2018.

Acceptance Criteria

- A Customer can request an export of the personal data held about them (name, email, their reviews/comments)

- A Customer can request deletion of their account; deletion removes their reviews, comments and responses via the existing ON DELETE CASCADE behaviour, leaving no orphaned personal data

- Only the data actually needed is collected at registration — no extra fields are added without a documented reason

Backend Tasks

[DSR2P]-44-BE1  Implement a data-export endpoint and an account-deletion endpoint that relies on the existing CASCADE constraints

Frontend Tasks

[DSR2P]-44-FE1  "Download my data" and "Delete my account" controls in Account settings, each with an explicit confirmation step

Reference: Legal 4.1 — Data protection (UK GDPR, Data Protection Act 2018)

### [DSR2P]-45  Disclose that reviews are unverified

As a Guest or Customer, I want to see a clear note that reviews aren't verified as coming from an actual visit so that I can judge how much weight to give them.

Acceptance Criteria

- A short, permanently visible disclaimer appears near the review list on Restaurant Detail

Frontend Tasks

[DSR2P]-45-FE1  Static disclaimer copy near the reviews section, in the active language

No backend tasks — this story is frontend/infrastructure only.

Reference: Ethical 4.2 — Fake or dishonest reviews (known prototype limitation)

### [DSR2P]-46  Report inappropriate content

As a Registered Customer, I want to report a review or reply that reads as harassment or a personal attack rather than food criticism so that moderators can act on it quickly and the community stays respectful.

Acceptance Criteria

- A logged-in Customer can flag a review or reply with a short reason

- A flagged item is visibly marked ahead of routine review in the Moderation Queue

Backend Tasks

[DSR2P]-46-BE1  POST /reviews/:id/report and /comments/:id/report — requireAuth; flag surfaced to the moderation query

Frontend Tasks

[DSR2P]-46-FE1  "Report" affordance on ReviewCard and reply items, with a brief confirmation toast

Reference: Ethical 4.2 — Respectful content

### [DSR2P]-47  Publish consistent moderation guidelines

As a Administrator, I want a single, published set of moderation rules to follow so that approve/reject decisions are consistent regardless of which moderator is on duty, and are seen to be fair.

Acceptance Criteria

- A written guideline exists covering acceptable vs. unacceptable content (harassment, hate speech, personal attacks vs. factual food criticism)

- The guideline is reachable from the Moderation Queue itself, not filed away separately

Frontend Tasks

[DSR2P]-47-FE1  Persistent "Moderation Guidelines" link (ds-btn-ghost) inside the Moderation Queue screen

No backend tasks — this story is frontend/infrastructure only.

Reference: Ethical 4.2 — Unbiased, consistent moderation (the guidelines document itself is a team deliverable alongside the Test Plan/Risk Assessment, not application code)

# 6. Traceability — Functional & Non-Functional Requirements Coverage

Every FR-xx and NFR-xx from 9.1 Functional and Non-Functional Requirements.docx, mapped to the backlog story (or stories) that realises it. This mirrors the Requirements Traceability Summary already used in that document (Section 5) and in the group's other Stage 3 design documents.

## 6.1 Functional Requirements

| ID | Requirement | Backlog Story |
| --- | --- | --- |
| FR-01 | Guest registers with name, email, password | [DSR2P]-4 |
| FR-02 | Search restaurants by name | [DSR2P]-10 |
| FR-03 | Filter restaurants by cuisine type | [DSR2P]-11 |
| FR-04 | Open a restaurant's page and see its details | [DSR2P]-13, [DSR2P]-14 |
| FR-05 | View a restaurant's menu, categories and prices | [DSR2P]-15 |
| FR-06 | Read reviews and change sort order | [DSR2P]-16 |
| FR-07 | Guest blocked from review/rating/like/reply | [DSR2P]-7, [DSR2P]-22 |
| FR-08 | Registered user logs in | [DSR2P]-5 |
| FR-09 | Give a restaurant a 1–5 star rating | [DSR2P]-17, [DSR2P]-36 |
| FR-10 | Write and submit a review (goes to Pending) | [DSR2P]-17 |
| FR-11 | Attach a photo to a review | [DSR2P]-21 |
| FR-13 | Reply to another user's review (moderated) | [DSR2P]-19 |
| FR-14 | Admin approves a pending review/reply | [DSR2P]-32, [DSR2P]-33, [DSR2P]-34 |
| FR-15 | Admin rejects a pending review/reply | [DSR2P]-32, [DSR2P]-33, [DSR2P]-34 |
| FR-16 | Admin adds a new restaurant with starting menu | [DSR2P]-29 |
| FR-17 | Admin updates a menu item's price | [DSR2P]-15, [DSR2P]-30 |
| FR-18 | Admin updates images/content, no code change | [DSR2P]-31 |
| FR-19 | Admin posts an official response to a review | [DSR2P]-20 |

## 6.2 Non-Functional Requirements

| ID | Requirement | Backlog Story |
| --- | --- | --- |
| NFR-01 | Search feels instant (< 2s under normal load) | [DSR2P]-37 |
| NFR-02 | Core tasks completable without a tutorial | [DSR2P]-39 |
| NFR-03 | 90%/85% usability-test success thresholds | [DSR2P]-39 |
| NFR-04 | Rating rejected unless a whole number 1–5 | [DSR2P]-17, [DSR2P]-36 |
| NFR-05 | Registration validation before saving | [DSR2P]-4, [DSR2P]-36 |
| NFR-06 | Passwords never stored in plain text | [DSR2P]-4 |
| NFR-07 | No path publishes a review without approval | [DSR2P]-33 |
| NFR-08 | Login-only actions checked on every attempt | [DSR2P]-7 |
| NFR-09 | Admin manages data without a developer | [DSR2P]-29, [DSR2P]-30, [DSR2P]-31 |
| NFR-10 | Works on desktop and mobile browsers | [DSR2P]-40 |
| NFR-11 | Clear error on failure; no blank page / silent loss | [DSR2P]-38 |

Note: FR-12 does not appear in the source requirements document (its numbering skips from FR-11 to FR-13); this backlog follows the source document's numbering as given rather than renumbering it.

# 7. Notes for Sprint Planning

- Epics 1–2 (Foundations, Auth) should be completed first — every later epic's tasks assume a working schema (including the review-photo and review-like extensions), API scaffold, frontend theme and login.

- Epic 6 (Ratings & Price Band) has no frontend tasks of its own — it is consumed by the FE tasks in Epics 3–5 (RestaurantCard, ReviewCard, FilterBar) and should be scheduled just ahead of them.

- Epic 9 (Moderation) depends on Epic 5 (Reviews/Likes/Comments/Responses existing to moderate) and should not start before it.

- Epic 10 is cross-cutting: its tasks are best pulled into the same sprint as the epic they harden, rather than treated as one late clean-up phase.

- Epic 11 (Legal/Ethical/Societal/Environmental) should not be left until the end either: the photo-consent and compression work is really part of Epic 5's photo story, the GDPR export/erasure endpoints are straightforward once Epic 2's auth and Epic 5's cascades exist, and the moderation-guidelines and report-content stories are cheapest to build alongside Epic 9 while that screen is already open.